# Travel Shravel CRM — Laravel 12 Full Development Workflow

Prepared for: Rajan Sharma

Based on: Travel Shravel CRM (PDF specification).

Date: October 27, 2025

## 1. Overview & Goals

This document provides a complete, step-by-step workflow to implement the Travel Shravel CRM in Laravel 12. It assumes you already implemented authentication (login) and dashboard layout using Bootstrap and Blade templates.

Goals:

• Implement all modules described in the PDF (Leads/TSQ, Services, Destinations, Accounts, Operations, Post-Sales, Delivery, Incentives, HR, Reports).

• Use Laravel 12, Bootstrap (existing), and server-side Blade views (no frontend framework).

• Add PWA + WebView mobile wrappers for Android/iOS, offline sync, notifications, and role-based access control.

## 2. Prerequisites (tools & accounts)

Local development tools:

• PHP 8.1 or higher

• Composer

• Node.js (14+) and npm

• MySQL / MariaDB or PostgreSQL

• Redis (for queues & cache) — recommended

• Git

• Docker (optional but recommended)

IDE / Editors:

• VS Code / PhpStorm

Mobile packaging / stores:

• Android Studio (for Android WebView wrapper)

• Xcode (for iOS WebView wrapper)

Accounts & services:

• AWS account for S3 (production storage) — optional

• Firebase project (for FCM push notifications)

• Google Play Console & Apple App Store Connect (for app publishing)

## 3. Project setup (initial)

1) Create Laravel 12 project (if starting fresh):

composer create-project laravel/laravel:^12 travel-shravel-crm

2) Move into project:

cd travel-shravel-crm

3) Initialize Git:

git init

git add .

git commit -m "Initial commit: Laravel 12 setup"

4) Install front-end build tools (for assets like Bootstrap):

npm init -y

npm install bootstrap@5 jquery popper.js --save

npm install vite laravel-vite-plugin --save-dev

5) Configure Vite and include Bootstrap in resources/js/app.js and resources/css/app.css

6) Set up environment file (.env) with DB, mail, queue, and S3 settings.

7) Run migrations (after creating migrations later):

php artisan migrate

## 4. Required Packages / Libraries (composer & npm)

Composer packages (run from project root):

• spatie/laravel-permission — roles & permissions

composer require spatie/laravel-permission

• maatwebsite/excel — exports (CSV / Excel)

composer require maatwebsite/excel

• laravel/sanctum — API token auth (if building API endpoints)

composer require laravel/sanctum

• beyondcode/laravel-websockets (optional) or Pusher — real-time notifications

composer require beyondcode/laravel-websockets

• laravel-notification-channels/fcm — send push via Firebase

composer require laravel-notification-channels/fcm

• owen-it/laravel-auditing (optional) — audit logs

composer require owen-it/laravel-auditing

NPM packages (frontend assets & build):

• bootstrap@5, popper.js, jquery (if used)

npm install bootstrap@5 jquery popper.js

• vite + laravel-vite-plugin (already installed earlier)

Mobile / Packaging tools:

• Android Studio (for Android WebView project)

• Xcode (for iOS WebView project)

• Firebase CLI (optional) for debugging FCM

npm install -g firebase-tools

## 5. Database schema & main tables

Create migrations for these core tables (detailed fields are below). Use Laravel migrations and foreign key constraints where appropriate.

Main tables:

• users (Laravel default + department, phone, is_active)

• leads (tsq_number, tsq, service_id, destination_id, customer_name, phone, email, address, travel_date, adults, children, infants, assigned_user_id, selling_price, status, booked_value)

• lead_histories (lead_id, from_status, to_status, changed_by, note)

• lead_remarks (lead_id, user_id, remark, follow_up_date, visibility)

• services (id, name, slug, active)

• destinations (id, name, country, active)

• payments (lead_id, amount, method, paid_on, due_date, status)

• cost_components (lead_id, type, description, amount, entered_by)

• operations (lead_id, operation_status, nett_cost, admin_approval_required, internal_notes)

• documents (lead_id, uploaded_by, type, file_path, status)

• deliveries (lead_id, assigned_to, status, attachments, courier_id)

• incentives (lead_id, salesperson_id, profit_amount, incentive_amount, payout_date, status)

• incentive_rules (name, rule_type, params JSON, min_profit_threshold)

• audits (if using auditing package)

## 6. TSQ generation logic (important)

TSQ numbering must start at TSQ1600 as per spec. Implement the generator in a service or in Lead model observer.

Suggested implementation (LeadObserver or model creating event):

1) Query max(tsq_number) from leads table.

2) If none, start at 1600; else next = max + 1.

3) Save tsq_number and tsq = 'TSQ' . tsq_number.

Example code (concept):

$max = DB::table('leads')->max('tsq_number');

$next = $max ? $max + 1 : 1600;

$lead->tsq_number = $next;

$lead->tsq = 'TSQ' . $next;

## 7. Role-based access control (RBAC) — Spatie setup

1) Publish spatie config & migrations:

php artisan vendor:publish --provider="Spatie\Permission\PermissionServiceProvider" --tag="config"

php artisan vendor:publish --provider="Spatie\Permission\PermissionServiceProvider" --tag="migrations"

2) Run migrations:

php artisan migrate

3) Seed initial roles & permissions (example roles):

- Admin

- Salesperson

- Accounts

- Operations

- PostSales

- Delivery

- HR

4) Create policies (LeadPolicy, PaymentPolicy) and register in AuthServiceProvider.

5) In controllers and Blade views, use @can and @role directives to show/hide UI and enforce actions.

## 8. Module-by-module development workflow (step-by-step)

Follow this order to implement modules. Each major item is a sprint/task. Implement and test each before moving on.

Sprint 1 — Core & Admin

• Confirm login & dashboard are complete. (You said this exists.)

• Create user management pages (create/edit/assign roles).

• Configure spatie roles & seed initial admin account.

Sprint 2 — Services & Destinations

• Migrations & CRUD for services and destinations.

• Admin UI to add/edit services/destinations.

Sprint 3 — Leads & TSQ

• Migration for leads table (fields described earlier).

• LeadController with index, show, store, update, destroy (as needed).

• Implement TSQ generator in Lead observer.

• Lead lifecycle: new -> contacted -> follow_up -> priority -> booked -> closed.

• lead_histories table to track status changes.

• lead_remarks UI with follow-up date and internal/public visibility toggle.

Sprint 4 — Lead distribution & assignment

• Admin assign leads to salesperson.

• Optional auto-distribution rules.

Sprint 5 — Payments & Cost Components (Accounts)

• payments table with multiple installment support.

• cost_components table for accounting entries (hotel, transport, visa, insurance, etc.).

• Accounts dashboard showing revenue, cost, and profit.

Sprint 6 — Operations

• operations table and UI.

• Nett cost update by Operations: if update causes loss, create approval request for Admin.

• Internal notes (Admin + Operations visibility).

Sprint 7 — Post-Sales

• Document checklist per service.

• Post-sales document upload UI. Status: pending / received.

• Trigger notifications to Operations on document receipts.

Sprint 8 — Delivery

• Delivery assignments, status flow (pending -> in_process -> delivered).

• Attachments (tickets/vouchers) upload & download (S3).

Sprint 9 — Incentives & HR

• incentive_rules table and admin UI to configure rules (fixed %, tiered).

• Compute incentive when lead is booked and payment conditions met; store in incentives table.

• HR module for employee profiles and incentive payouts (Admin approval).

Sprint 10 — Reports & Exports

• Reports: lead counts, revenue, cost, profit, pending follow-ups, overdue deliveries.

• Exports via Maatwebsite/Excel (admin-only).

Sprint 11 — Notifications & Reminders

• Use Laravel Notifications (database + mail) and broadcast for in-app alerts.

• Use websockets or Pusher for real-time UI updates.

• Scheduled jobs for follow-up reminders, payment due reminders, document deadlines.

Sprint 12 — PWA & Mobile AppWrapper (WebView)

• Implement Laravel PWA (manifest & service worker).

• Create Android WebView wrapper in Android Studio.

• Create iOS WKWebView app in Xcode.

• Configure Firebase FCM for push notifications.

## 9. Key commands & configuration snippets

Composer installs:

composer require spatie/laravel-permission

composer require maatwebsite/excel

composer require laravel/sanctum

composer require beyondcode/laravel-websockets

composer require laravel-notification-channels/fcm

NPM for Bootstrap (already mentioned):

npm install bootstrap@5 jquery popper.js

Publish vendor assets (examples):

php artisan vendor:publish --provider="Spatie\Permission\PermissionServiceProvider" --tag="config"

php artisan vendor:publish --provider="Maatwebsite\Excel\ExcelServiceProvider" --tag="config"

Sanctum setup (if using APIs):

php artisan vendor:publish --provider="Laravel\Sanctum\SanctumServiceProvider"

php artisan migrate

Websockets setup (beyondcode):

php artisan vendor:publish --provider="BeyondCode\LaravelWebSockets\WebSocketsServiceProvider" --tag="config"

php artisan websockets:serve

Queues & scheduler:

• Use Redis driver: set QUEUE_CONNECTION=redis in .env

• Start queue worker in production (Supervisor) or locally:

php artisan queue:work --sleep=3 --tries=3

• Scheduler (cron): add to crontab:

* * * * * cd /path-to-project && php artisan schedule:run >> /dev/null 2>&1

## 10. Blade & Bootstrap tips (since you're using Bootstrap)

• Use Blade components for repeated UI (cards, badges, modals).

• Use server-side pagination (Laravel paginator) for leads and reports.

• Use Bootstrap 5 modals for forms (create lead, add payment) or use dedicated pages for complex forms.

• For data tables, use simple server-rendered tables with search & filters; optionally integrate DataTables (jQuery) for client-side features.

npm install datatables.net-bs5 datatables.net

• Secure file uploads: validate MIME type, size, and store to S3 in production. Use signed URLs for downloads.

## 11. Offline & PWA details (step-by-step)

1) Install and configure Laravel PWA package (or create custom service worker).

2) Add manifest.json with icons and start_url pointing to your app homepage.

3) Cache assets and key pages (leads list, login page, create remark form).

4) Implement client-side JS logic to queue actions when offline (IndexedDB or localStorage):

• Save new lead or remarks locally with a 'sync' flag.

• When online, POST queued items to /sync endpoint which validates and creates leads.

5) Server-side: create /api/sync endpoint to accept batch items and return status per item.

6) Conflict resolution: the server should validate TSQ and reject duplicates; client should retry with server feedback.

## 12. Notifications & Push (step-by-step)

1) Create a Firebase project and configure FCM for Android and iOS.

2) Add Firebase server keys to Laravel (.env).

3) Install laravel-notification-channels/fcm and configure the fcm driver.

4) Create Notification classes (e.g., NewLeadAssigned, DocumentPending, FollowUpReminder) using Laravel Notifications.

5) For in-app real-time alerts, use Laravel Echo + Pusher or Laravel WebSockets.

6) For WebView apps, implement native FCM listeners in Android and iOS wrappers and pass data to WebView via JS bridge if needed.

## 13. Security & policies

• Enforce HTTPS in production (required for PWA and secure cookies).

• Use Laravel policies to mask sensitive fields (cost, profit) from Sales role.

• Validate all file uploads and scan filenames; set file size limits.

• Use signed S3 URLs for downloads; store only S3 path in DB.

• Apply rate limiting on login & sensitive APIs.

• Use environment variables for all secrets; do NOT commit .env

## 14. Testing & QA (step-by-step)

• Unit tests: TSQ generator, profit calculation, incentive calculation.

• Feature/HTTP tests: lead lifecycle, document upload, payments flow, approval workflows.

• Browser tests (Laravel Dusk) for major flows: login, create lead, mark as booked, upload document.

• Manual QA checklist: role visibility, follow-up reminders, export correctness, offline sync behavior.

## 15. Deployment & production checklist

• Use Docker or a managed host (Forge / Vapor) for predictable builds.

• Use Redis for cache & queues and configure supervisor for queue workers.

• Set up SSL (Let's Encrypt) and redirect HTTP → HTTPS.

• Set up daily DB backups and S3 lifecycle.

• Monitor app performance (NewRelic / Sentry / Laravel Telescope in staging).

• Set up CI/CD pipeline to run tests & deploy automatically (GitHub Actions / GitLab CI).

## 16. Android WebView wrapper — step-by-step (ready-to-run basics)

1) Install Android Studio.

2) Create a new Android project (Empty Activity).

3) In layout (activity_main.xml), add a WebView that fills parent.

4) Request INTERNET permission in AndroidManifest.xml:

<uses-permission android:name="android.permission.INTERNET" />

5) In MainActivity.java / MainActivity.kt enable JavaScript and load your secure URL (https).

6) Optionally implement a JS bridge to pass push notification data or deep links into the web app.

7) For file uploads from WebView (documents/camera), implement file chooser and camera intent handling.

8) Build signed APK/AAB and upload to Google Play Console.

## 17. iOS WKWebView wrapper — step-by-step (basics)

1) Install Xcode and set up Apple Developer account.

2) Create new iOS project and use WKWebView in ViewController.

3) Ensure App Transport Security allows your domain (use HTTPS).

4) Add push capability and configure APNs with Firebase if using FCM.

5) Implement file upload handling and share extension if needed.

6) Archive and upload to App Store Connect.

## 18. Suggested sprint tickets (developer handoff)

• Auth: validate login & role assignment UI (done).

• Users: create/edit/assign roles and permissions.

• Services/Destinations: CRUD and admin UI.

• Leads: migration, model, TSQ generator, CRUD, lifecycle & history.

• Lead Remarks: follow-up UI, reminders & scheduling.

• Payments: installments, due dates, reports.

• Cost Components: accounts UI & profit calc.

• Operations: nett cost change + approval flow.

• Post-Sales: document checklist & upload.

• Delivery: assignments & voucher uploads.

• Incentives: rules engine & payouts.

• Reports & Exports: admin CSV/XLSX exports.

• PWA: manifest, service worker, offline caching.

• Mobile wrappers: Android WebView & iOS WKWebView.

• Notifications: FCM integration & Laravel notifications.

• Testing: unit/feature/dusk tests for core flows.

## 19. Appendix — Example code snippets

TSQ generator (Lead model observer) — concept:

------------------------------------------------

<?php

public function creating(Lead $lead) {

$max = DB::table('leads')->max('tsq_number');

$next = $max ? $max + 1 : 1600;

$lead->tsq_number = $next;

$lead->tsq = 'TSQ' . $next;

}

------------------------------------------------

Lead policy snippet (mask cost fields):

------------------------------------------------

public function view(User $user, Lead $lead) {

if ($user->hasRole('Salesperson')) {

// return limited view without cost fields

return true;

}

return $user->hasAnyRole(['Admin','Accounts']);

}

------------------------------------------------

## 20. Final notes & next steps

• I prepared this document to be simple to follow; implement modules in the order of sprints above.

• If you want, I can now:

1) Generate full migrations + models + seeders for all tables.

2) Create Blade templates (starter pages) for Leads index & show with Bootstrap.

3) Provide a ready Android WebView project (zip) with your URL configured.

Tell me which one you want next and I will produce it immediately.